Jira progress 29-12-2025

Dashboard in Jira

A Jira Dashboard is a customizable screen that shows important project and team information at a glance using visual widgets called gadgets.

What is a Jira Dashboard?

A dashboard is the first page you see after logging in to Jira.
It helps you track progress, workload, and issues without opening each project.

Why Dashboards are Used

- Track project status

- Monitor team workload

- View open, closed, or overdue issues

- Support daily standups & reviews

- Help managers make quick decisions

Main Components of a Dashboard

1.Gadgets

Small visual blocks that show data.

Common gadgets:

- Filter Results – list of issues from a JQL filter

- Pie Chart – issues by status, priority, assignee

- Sprint Burndown Chart – sprint progress

Created vs Resolved Chart

- Assigned to Me

- Average Age of Issues

### 2.Filters

- Dashboards use JQL filters to fetch data.

3.Layout

- 1-column, 2-column, or 3-column layout

- Gadgets can be dragged and rearranged

Types of Dashboards

- Personal Dashboard – for individual users

- Team Dashboard – shared with team

- Management Dashboard – high-level reports

- Scrum Dashboard – sprint-focused

- Kanban Dashboard – flow & WIP tracking

## Who Uses Jira Dashboards?

| Role | Usage |
| --- | --- |
| Developer | My tasks, bugs |
| Tester | Open defects |
| Scrum Master | Sprint progress |
| Manager | Project health |
| Product Owner | Backlog & delivery |

What are Cross Teams?

Cross teams means multiple teams working together on a single product, program, or goal.
Each team has its own responsibilities, but their work is interdependent.

Example:
Frontend Team + Backend Team + QA Team → One product release

Why Cross Teams Are Needed

- Large or complex projects

- Faster delivery

- Specialized skills

- Parallel work

- Shared ownership of outcomes

How Cross Teams Work in Jira

1. Team Structure

Each team may have:

- Its own board (Scrum / Kanban)

- Separate sprints

- Separate workflows

But they share:

- Epics

- Releases (Versions)

- Goals

2. Issue Organization

To distinguish teams:

- Components (Frontend, Backend, QA)

- Labels (team-a, team-b)

- Custom Team field

3. Dependencies Between Teams

Handled using:

- Linked Issues

  - blocks

  - is blocked by

  - depends on

This shows how one team’s work affects another.

How Cross Teams Are Managed

Using Jira Features

- Epics → track work across teams

- Roadmaps / Advanced Roadmaps → long-term planning

- Versions → release tracking

- Backlog → shared priorities

- Dashboards → monitoring & visibility

Monitoring Cross Teams with Dashboards

Common Dashboard Gadgets:

- Filter Results → all teams’ issues

- Pie Chart → work by team/component

- Created vs Resolved → delivery rate

- Version Progress → release readiness

- Linked Issues → dependency tracking

Roles in Cross-Team Setup

| Role | Responsibility |
| --- | --- |
| Product Owner | Priority alignment |
| Scrum Master | Dependency removal |
| Team Leads | Team delivery |
| Program Manager | Cross-team coordination |

What are Screens?

Screens control which fields appear when:

- Creating an issue

- Editing an issue

- Viewing an issue

Screens do not control behavior, only visibility.

Screen Types

- Create Screen

- Edit Screen

- View Screen

These are combined into a Screen Scheme.

Workflows (How issues move)

What is a Workflow?

A workflow defines the lifecycle of an issue.

Example:
To Do → In Progress → In Review → Done

Workflow Components

- Statuses (To Do, Done)

- Transitions (movement between statuses)

- Conditions (who can transition)

- Validators (what must be filled)

- Post Functions (what happens after transition)

Why Workflows Matter

- Enforce process

- Control approvals

- Ensure data quality

- Track progress

How Fields, Screens & Workflows Work Together

Example: Bug Fix Process

- Fields: Severity, Environment

- Screen: Show Severity only for Bugs

- Workflow:

  - Cannot move to Done unless Resolution is set

  - QA approval required

Real-Time Mapping Table

| Element | Purpose | Example |
| --- | --- | --- |
| Field | Stores data | Priority |
| Screen | Displays fields | Bug Create Screen |
| Workflow | Controls movement | To Do → Done |

Sample dashboard

Jira Roles and Responsibilities

1. Product Owner (PO)

- Can Create / Manage: Backlog, Epics, User Stories, Releases, Priorities, Acceptance Criteria.

- Does Not Typically: Manage technical sprint details or change workflows.

- Main Responsibility: Defining what should be built and the order of importance.

2. Scrum Master

- Can Create / Manage: Sprints (Start/End), Moving issues between sprints, Sprint reports, Removing blockers.

- Does Not Typically: Decide business priorities or create releases.

- Main Responsibility: Ensuring the team follows Agile practices and removing obstacles.

3. Developer / Team Member

- Can Create / Manage: Tasks, Sub-tasks, Bugs, Status updates, Work logs.

- Does Not Typically: Create sprints, create releases, or change backlog priority.

- Main Responsibility: Building and delivering the actual work.

4. QA / Tester

- Can Create / Manage: Bugs, Bug status updates, Test results, Reopening issues.

- Does Not Typically: Create stories, epics, or sprints.

- Main Responsibility: Ensuring quality and verifying fixes.

5. Project Manager / Delivery Manager

- Can Create / Manage: Releases, Dashboards, Reports, Cross-team tracking, Dependencies.

- Main Responsibility: Tracking overall delivery and stakeholder communication.

6. Jira Admin

- Can Create / Manage: Workflows, Custom fields, Screens, Permissions, Issue types, Project settings.

- Main Responsibility: System configuration and tool maintenance.

Role vs Item

| Item | PO | Scrum Master | Dev | QA | PM | Admin |
| --- | --- | --- | --- | --- | --- | --- |
| Backlog | Yes | No | No | No | No | No |
| Epic | Yes | No | No | No | No | No |
| Story | Yes | No | No | No | No | No |
| Task | No | No | Yes | Yes | No | No |
| Bug | No | No | Yes | Yes | No | No |
| Sprint | No | Yes | No | No | No | No |
| Release | Yes | No | No | No | Yes | No |
| Workflow | No | No | No | No | No | Yes |