Jira progress 27/12/2025

Scrum Workflow in Jira

Backlog → Sprint Planning → Sprint Execution → Review → Retrospective → Next Sprint

Product Backlog: A prioritized list of work to be done

Issues are usually:

- Epics → big features

- Stories → user-level requirements

- Bugs / Tasks

Stored in the Backlog view

Activities

- Add new stories

- Refine stories (description, acceptance criteria)

- Estimate stories (Story Points)

- Reorder by priority

Sprint Planning:

Decide:

- What to build in this sprint

- How the team will build it

Duration (typical)

- 2-week sprint → 2–4 hours

Sprint Execution:

To Do → In Progress → Code Review → Testing → Done

Meetings, Daily Scrum…

Tracking Progress During Sprint:

By reports like Sprint Burndown Chart…

Sprint Review (End of Sprint):

Demonstrate completed work to stakeholders, Get feedback

Sprint Retrospective (After Review):
improve the team’s process

Next Sprint

| Role | Responsibility |
| --- | --- |
| Product Owner | Manages backlog & priorities |
| Scrum Master | Facilitates Scrum process |
| Development Team | Builds and delivers work |

Estimation in Agile:
Estimation is predicting:

- Effort required to complete work

- Complexity, risk, and uncertainty involved

What are Story Points?

Story Points are relative units used to estimate:

- Effort

- Complexity

- Risk

- Unknowns

They are not time (not hours or days).

Common Story Point Scale: Fibonacci series

Why Fibonacci?

- Bigger work = more uncertainty

- Forces discussion, not false precision

How to Estimate Using Story Points

Step-by-step

- Pick a baseline story

  - Example: “Change button text” = 1 point

- Compare other stories against it

  - Slightly harder → 2 or 3

  - Much harder → 8 or 13

- Estimate as a team (Planning Poker is common)

Story Points in Jira

In Jira:

- Field used: Story Points

- Estimated during:

  - Backlog refinement

  - Sprint planning

- Jira calculates:

  - Sprint velocity

  - Burndown charts

Names:

Team managed= Story point estimate

Company managed= Story point

Teams commit to points, not hours

Velocity = Total story points completed per sprint

Example:

- Sprint 1: 20 points done

- Sprint 2: 22 points done

- Average velocity ≈ 21 points

Helps plan future sprints realistically

Time-Based Estimation (Hours / Days)

What is it?

Estimating tasks in:

- Hours (e.g., 6h, 12h)

- Days (e.g., 1 day, 2 days)

Used mainly for:

- Task-level planning

- Capacity tracking

- Support or operational work

Time Estimation in Jira

Jira supports:

- Original Estimate

- Remaining Estimate

- Time Spent

Used with:

- Tasks & Sub-tasks

- Time tracking reports

Example:

Original Estimate: 8h

Time Spent: 5h

Remaining: 3h

Story Points vs Time – Clear Comparison

| Aspect | Story Points | Time (Hours/Days) |
| --- | --- | --- |
| Measures | Effort & complexity | Duration |
| Accuracy | Relative, flexible | Exact but risky |
| Pressure | Low | High |
| Best for | Scrum teams | Ops / support |
| Jira reports | Velocity, burndown | Time tracking |

Daily Standup

A Daily Standup (or Daily Scrum) is a short daily meeting where the Scrum Team syncs on progress and plans the next 24 hours.

What “Managing Flow” Means in Kanban( Kanban  board=visual boards  and principle of kanbanboard is limit  WIP  )

In Kanban, the goal is not finishing a sprint (there are none)
The goal is:

Move work smoothly from “To Do” → “Done” with minimum delay

Flow = how fast and smoothly work items travel across the board over time.

Core Kanban Concepts (Quick Recap)

| Concept | Meaning |
| --- | --- |
| Visualize work | Board shows all work |
| Limit WIP | Don’t start too much |
| Manage flow | Reduce waiting time |
| Make policies explicit | Clear rules |
| Improve continuously | Small changes |

Kanban Board in Jira (Your Daily Workspace)

Typical Jira Kanban columns:

Backlog → To Do → In Progress → Review → Done

Each card = a work item (Task, Bug, Story).

WIP Limits – Controlling Workload

What is WIP?

Work In Progress = items currently being worked on.

Why WIP limits matter

- Prevent overload

- Expose bottlenecks

- Improve quality and speed

In Jira

- Set WIP limits per column

- Jira highlights column in red if limit is exceeded

Example:

In Progress (WIP limit: 3)

If 4 cards enter → problem is visible immediately.

Managing Flow Day-to-Day (How Teams Work)

Daily Kanban Standup (Flow-based)

Instead of “what did you do yesterday?”, teams ask:

- What’s blocked?

- What’s stuck the longest?

- What can we finish today?

Focus is on cards, not people.

Swimlanes – Prioritizing Flow

Swimlanes help separate work:

Common setups:

- Blocked items (top)

- Expedite / Urgent

- Normal work

In Jira (new UI):

Board → Group → Priority / Epic / Custom query

Always pull from top swimlane first.

Policies – Making Work Rules Clear

Examples of explicit policies:

- “No more than 3 items in In Progress”

- “Definition of Done must be met”

- “Blocked items get immediate attention”

In Jira:

- Add policies in Board description or Confluence page

Flow Metrics in Jira (Very Important)

1.Cycle Time

- Time from In Progress → Done

- Lower = faster flow

2.Lead Time

- Time from Created → Done

- Measures customer wait time

3.Throughput

- Number of items completed in a period

Jira Reports Used for Flow

| Report | Purpose |
| --- | --- |
| Control Chart | Cycle & lead time |
| Cumulative Flow Diagram (CFD) | Bottlenecks & WIP |
| Throughput chart | Delivery rate |

Handling Blocked Work in Jira

Best practices:

- Use Blocked flag

- Create a Blocked swimlane

- Add reason in comments

- Review blocked items daily

Why Swimlanes are Used

- Separate important work from regular work

- Highlight blocked issues

- Group work by Epic, Assignee, Priority, or Type

- Improve focus during daily standups

Swimlanes are horizontal groupings on a Jira board, and in the new Jira UI they are enabled using the “Group” option on the board.

What is a Cumulative Flow Diagram (CFD)?

A Cumulative Flow Diagram shows how work items move through different stages over time.

It helps teams understand flow, bottlenecks, and stability in Kanban.

Why CFD is Important in Kanban

CFD helps answer:

- Are we starting too much work?

- Where is work getting stuck?

- Is delivery stable or unpredictable?

- Are WIP limits working?

Kanban teams rely on CFD instead of sprint burndown.

How CFD Looks (Conceptually)

- X-axis → Time (days/weeks)

- Y-axis → Number of work items

- Colored bands → Workflow stages (To Do, In Progress, Done)

Each band stacks on top of the previous one.

Bottleneck

- One band widens over time

- Means work is piling up in that stage

Bug/Defect:

A bug is a defect or error in the software where:

- Actual result ≠ Expected result

- The application does not behave as intended

Life cycle of bug:

Bug Statuses (Common in Companies)

| Status | Meaning |
| --- | --- |
| Reopened | Bug still exists after fix |
| Deferred | Fix postponed |
| Duplicate | Same bug already exists |
| Won’t Fix | Accepted risk / not worth fixing |
| Cannot Reproduce | Bug not reproducible |

Sample image of scrum

Sample image of kanban

Sample image of kanban Cumulative Flow Diagram